# Business Requirements Document

Book-a-Ride: Post-Venue-Booking Transportation Feature

| Project | Book-a-Ride — Transportation Feature for Playo |
| --- | --- |
| Document | Business Requirements Document (BRD) — Phase 1 & Phase 2 |
| Prepared By | Rajat Pratap Singh Gaur |
| Prepared For | Mentor Review |
| Date | 22 September 2026 |
| Status | Draft for Review |

# 1. Purpose

This document explains why Playo is adding a ride-booking feature, what it should achieve for the business, and what is in and out of scope for Phase 1 and Phase 2. It is written for business stakeholders and does not go into screen-level detail — that is covered in the FRD.

# 2. Background

Playo lets users book sports venues, but today it plays no role in getting them there. Users often struggle to arrange transport, especially for early-morning or group sessions. This is a gap in the user journey and a missed revenue opportunity.

# 3. Business Objectives

- Extend the Playo journey beyond venue booking to include the ride to the venue.

- Create a new, commission-based revenue stream.

- Improve user convenience, engagement, and platform stickiness.

- Validate real user demand before investing in a full technical integration.

# 4. Scope

## Phase 1 — Manual / Concierge Pilot

Goal: find out if users actually want ride help, using manual coordination — no automated booking system yet.

- Ask users after venue booking if they need a ride (single pilot city and sport).

- Ops team manually books a cab with a local vendor and shares driver details over WhatsApp.

- User pays the driver directly (cash or UPI) — no in-app payment.

- Ride requests are cancelled/updated manually if the game is cancelled or rescheduled.

- Every request is logged to measure real demand and decide go/no-go for Phase 2.

## Phase 2 — Automated MVP (Single-Rider)

Goal: once Phase 1 shows healthy demand, replace manual coordination with a real, automated ride booking flow through a third-party ride partner.

- Show a live fare estimate right after venue booking.

- Let the user compare ride options and book with one tap.

- Take payment in-app through a saved payment method.

- Show live driver and tracking details after booking.

- Let the user rate the ride, and track ride attach rate automatically.

## Out of Scope (Phase 1 & 2)

- Group / shared-vehicle bookings (planned as a later phase — see Section 5 of the Project Brief).

- In-app carpooling between teammates.

- Any city, sport, or route outside the approved pilot / MVP coverage area.

# 5. Stakeholders

| Stakeholder | Role in this Feature |
| --- | --- |
| Product Team | Owns the feature, defines requirements, tracks success metrics |
| Ops Team | Manually coordinates rides in Phase 1 (booking, WhatsApp updates) |
| Engineering | Builds the prompts, logging, and (in Phase 2) the ride-partner integration |
| Ride Partner (3rd party) | Provides fare estimates, driver matching, and ride fulfilment in Phase 2 |
| End Users | Players booking venues who may also want a ride |

# 6. Business Requirements

| ID | Requirement | Phase |
| --- | --- | --- |
| BR-01 | Users must be able to indicate they need a ride after booking a venue. | Phase 1 |
| BR-02 | Playo must be able to fulfil ride requests using a manual, low-cost process. | Phase 1 |
| BR-03 | Every ride request must be logged to measure demand. | Phase 1 |
| BR-04 | Users must clearly understand payment happens outside the app in Phase 1. | Phase 1 |
| BR-05 | A cancelled or rescheduled game must update the linked ride request. | Phase 1 |
| BR-06 | Users must be able to see a live fare estimate before booking a ride. | Phase 2 |
| BR-07 | Users must be able to book and pay for a ride inside the Playo app. | Phase 2 |
| BR-08 | Users must be able to track their driver in real time. | Phase 2 |
| BR-09 | Ride bookings must be automatically linked to venue bookings for reporting. | Phase 2 |
| BR-10 | Users must be able to rate their ride to help Playo monitor quality. | Phase 2 |

# 7. Success Metrics

- Phase 1: number of ride requests received and successfully fulfilled during the pilot.

- Phase 1: user willingness to use the feature (request rate as a % of eligible bookings).

- Phase 2: ride attach rate — % of venue bookings that also result in a ride booking.

- Phase 2: average fare, completion rate, and ride ratings.

# 8. Assumptions & Constraints

- Phase 1 is limited to one pilot city and sport to keep manual coordination manageable.

- Phase 2 depends on a working, integrated third-party ride-partner API.

- No public data on Playo's day-wise booking volumes exists; demand assumptions rely on user research, not internal data (see Project Brief, Section 7).

# 9. Key Risks

- Low frequency of sports bookings may limit overall ride demand.

- Operational complexity and liability in manually coordinating rides (Phase 1).

- Competition from existing ride-hailing apps users may already have installed.